Project Synopsis

Code Name : TIMETRAIN

Type : Rails Application

Abstract
Create a web application to view the whole activity of a user in different social networks.

What is TIMETRAIN?
It helps to view the users' activity in their connected accounts at a single page. It allows the user to connect to different social network accounts with a single login. The user can also publish to all the connected accounts through this application. TIMETRAIN supports the following social networking websites :
- Google Plus
- Facebook
- Twitter

How TIMETRAIN works?
TIMETRAIN is powered by RoR. Developer apps are created in each platforms and integrated to TIMETRAIN. When a user sign up in TIMETRAIN, he/she is asked to connect their social networking accounts. Then TIMETRAIN fetches their activities and shows it in a chronological order on a timeline powered by javascript and RoR.
Project Estimate
#	Task	Subtask	Estimated time (days)
1	Wireframing		1
2	UI Designing and development	UI Designing ( PSD )	0.5
		HTML/CSS	1
		Javascript Slider	1
3	Creating Models	User model	3
		Facebook model	1
		Twitter model	1
		Gplus model	1
4	API and Integration	Facebook App	1
		Twitter App	1
		Google App	1
		Integration to timetrain	4
5	Routing and Linking Front end	Routing	1
		Embedding to HTML	2
6	Testing and Publishing		0.5
Total Man-Days required			20

Team Size : 2
Total no. of days required : 20 / 2 = 10 days.

Project Start Date	: 23rd June, 2014
Project Completion Date	: 4th July, 2014
Site structure and Navigation

1. Login page
Login page is a simple form to submit values for username and password.
This will be the landing page unless a remembered login is active.
At the bottom a link is provided for new users to signup.

2. Signup Pages
Part 1
Part 1 of signup page recieves username and password,
Upon entering, user clicks Next button.

User Model
fields	description
user_id (PK) / user_name / user_password / profile_name / ...	Unique id. (Public Key) / unique alias for user_id / min 8 character / First name + Last name / ...

Part 2
Part 2 of signup page connects the user's social networking accounts to TIMETRAIN.
Upon successfull connection, a tick mark will be shown on the right ride.
To Continue or Skip the step, minimum of one connection is required.

3. Home
This is the home page view after a successfull login/signup.
Legends
View Activities on a Specific date / Activity Dots / ● Google+ Posts / ● Tweets / ● Facebook Posts	Footer (Navigation) / Home : Link to Home Page / About : View app and developer details / Setting : hange user settings / Contact : Developer contact details / Help : User help

Timeline and actions
On clicking a part of the timeline, this zoomed timeline will be shown.Activity Dots are placed chronologically on the timeline. Clicking on an activity dot shows a miniature view of the corresponding activity.
Legends
Zoom In Timeline / Zoom Out Timeline	Older Posts / Newer Posts